# Progress

## ToDo
** move ToDo list here! **
### ordered list (incomplete!)
# *** the following is about single 6DOf IMU sensor, other sensors should be similar and multiple ***
# *** should work simultaneously (care for concurrency, tho!!!) ***
# Implement a very simple sensor data simulator, i.e. one that constantly delivers/reports the same static values
# This functionality will be time critical later, so use C++ here already
# Get the build mechanisms running for the simple data simulator
# Create Makefile
# Get Debugging to work
# Implement rudimentary access to the basic sensor data simulator
# This should consider to be easily swappable to a real sensor(-system)
# Implement very simple (console?) output for the sensor data
# Note: that there is in fact a simulator providing the data should not matter at this point
### unordered list (incomplete!)
# evaluate data-management solutions
# elaborate means to access the offline data in a way that allows to switch to real measurements easily
# access to data should be possible to either timing dependant (time goes by even when not polling the data), or independant, for debugging
# Note: this topic may be switched with data visualization (or at least a primitive version thereof)
# data visualization (hopefully using the aforementioned way of access)
# offline and online visualization!
# look more into 'imusim' and see if that can be used or if there are critical limitations
# generate appropriate data to simulate movements of a 6DOF imu as follows:
# exact data for positions with high sampling rate
# blurred (gauss?) version of the above, eventually as on-the-fly option
# Note: generate at least some movements as a close-loop, to be able to run them indefinitely
# Improve logo
# Derive icon from logo
# a nice addon would be to have the possibility to have an interactive visualization of
# the current IMU position which allows to move the imu virtually through mouse/keybord (or other) input. This could be useful to have a more immersive way to test the effects of imu input
# use github to push the git repo to
# use gitit as git-based wiki (and probably migrate this file)
### Done
# setup git as version control system
# setup bugs everywhere as distributed issue manager
# First pass of logo as svg
# Components
- don't forget about decisions about which tools/libraries will be used for which job!

Unordered list (unomplete/brainstorming) :
- Data
  - Data Management
  - Data Generation
  - Data Access
- Assets
  - Logo
  - Icon
  - 3D models for visualization
  - (Splash Screen?)
  - (Sounds?)
- Visualization
  - Offline
  - Online
- .
- .
- .

# Decisions

## To be made

## Preliminary

## Had been made