# Progress

## ToDo
** move ToDo list here! **
### ordered list (incomplete!)
# *** the following is about single 6DOf IMU sensor, other sensors should be similar and multiple ***
# *** should work simultaneously (care for concurrency, tho!!!) ***
# Implement a very simple sensor data simulator, i.e. one that constantly delivers/reports the same static values
# This functionality will be time critical later, so use C++ here already
# Get the build mechanisms running for the simple data simulator
# Create Makefile
# Get Debugging to work
# Implement rudimentary access to the basic sensor data simulator
# This should consider to be easily swappable to a real sensor(-system)
# Implement very simple (console?) output for the sensor data
# Note: that there is in fact a simulator providing the data should not matter at this point
### unordered list (incomplete!)
# evaluate data-management solutions
# elaborate means to access the offline data in a way that allows to switch to real measurements easily
# access to data should be possible to either timing dependant (time goes by even when not polling the data), or independant, for debugging
# Note: this topic may be switched with data visualization (or at least a primitive version thereof)
# data visualization (hopefully using the aforementioned way of access)
# offline and online visualization!
# look more into 'imusim' and see if that can be used or if there are critical limitations
# generate appropriate data to simulate movements of a 6DOF imu as follows:
# exact data for positions with high sampling rate
# blurred (gauss?) version of the above, eventually as on-the-fly option
# Note: generate at least some movements as a close-loop, to be able to run them indefinitely
# Improve logo
# Derive icon from logo
# a nice addon would be to have the possibility to have an interactive visualization of
# the current IMU position which allows to move the imu virtually through mouse/keybord (or other) input. This could be useful to have a more immersive way to test the effects of imu input
# use github to push the git repo to
# use gitit as git-based wiki (and probably migrate this file)
### Done
# setup git as version control system
# setup bugs everywhere as distributed issue manager
# First pass of logo as svg
# Components
- don't forget about decisions about which tools/libraries will be used for which job!

Unordered list (unomplete/brainstorming) :
- Data
  - Data Management
  - Data Generation
  - Data Access
- Assets
  - Logo
  - Icon
  - 3D models for visualization
  - (Splash Screen?)
  - (Sounds?)
- Visualization
  - Offline
  - Online
- Sensor reading
  - micro controller program
  - communication to micro controller
- Sensor data interpretation
  - filtering
  - deriving relative roientation/hand posture
- .
- .

# Used Software
# List of used software
### Design/Assets
- Inkscape
- bundler
### C++
- make
- Qt/qml
- boost
- (VTK?)
### Python
- mayavi
- matplotlib
### Arduino
arduino (std. program for linux)
# Decisions

## To be made
### IPC Framework
Canditates:
- Qt (various possibilities)
- boost::inter_process
- protobuf (google)
- Ice (ZeroC)
- just primitive sockets/pipes
- more?
## Preliminary
### IPC
There needs to be IPC somewhere, just to practice IPC implementation. It's not decided if it's gonna be shared memory, memory mapped files or any other means.
Current thought is, that IPC should be used for raw sensor output or early sensor processing for one main reason: there should be only a single process accessing the hardware, thus if multiple processes want to use the hardware output, they should share the IPC connection with the driver.
Another thing to think about is, that this also allows to change sensors relatively easy, especially change simulated sensors with real ones, from outside the processing application.
### Python with C++ libraries for all Applications
To have a python script for every application/tool has the mayor benefit to simplify and unify command line argument parsing as well as testing (to some degree). The additional cost of accessing the C++ libraries from python (through ctypes probably), is supposed to be outweigh by the simplifications and possibilities gained from running applications in python.
Still, the python scripts for parts which are written in C++, e.g. for performance reasons, should be kept as slim as possible.
## Had been made